CMPT 370 Group Project meeting minutes

|  |  |
| --- | --- |
| Location: | CMPT 370 Discord, group9-voice |
| Date: | 26/09/2020 |
| Time: | 3:30 pm |
| Attendees: | Devin Ramaswami, Akshar Gajjar, Ben Fehr, Yee Jing Shin, Travis Baldwin |
| Chair: | Akshar Gajjar |

# Agenda items

1. Review existing contributions to the Milestone 1 Requirements Wiki
2. Run through Plaid API Sandbox as a group to verify access to banks
3. Plan out and decide how pending will be completed
4. Discuss any additional ideas regarding Milestone 1

# Item #1

**Discussion:**

Akshar informed the group regarding the news feed and financial education features that will be added to the Notes tab of the project.

All group members were onboard with the idea.

# Item #2

**Discussion:**

As a group ran through the Plaid API sandbox so everyone can get a general idea as to what type of data we can access via the API.

Also cleared up the confusion regarding access to Canadian Banks and the number of accounts available.

# Item #3

**Discussion:**

Reviewed the sections of the 1st milestone as a group.

Discussed some potential Non-Functional Must Have requirements.

Decided on specifying load times for pages and also decided that the program would be running locally as an executable.

**Key decision made**: Program will be local hosted and will run as an executable on a user’s computer.

# Item #4

**Discussion:**

Discussed some changes to the use cases and as a group decided to add the API to the list of actors. Also sorted out how the high-level interactions between the API, bank, our system will work.

| Action items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- |
| Test the PLAID API  sandbox | Akshar Gajjar | 26/09/2020 | Completed |
| Create rough drafts/list ideas for Milestone 1 | Devin Ramaswami, Akshar Gajjar, Ben Fehr, Yee Jing Shin, Travis Baldwin | 26/09/2020 | Completed |
| Finish all major work on Milestone 1 | Devin Ramaswami, Akshar Gajjar, Ben Fehr, Yee Jing Shin, Travis Baldwin | 29/09/2020 | Ongoing |
| Complete UML diagrams based on information from other sections of milestone 1. (if need be Delegate to other members of the group) | Travis Baldwin | 29/09/2020 | Ongoing |
| Complete the changes proposed in meeting to use cases section of the milestone | Yee Jing Shin | 29/09/2020 | Ongoing |

Minutes Submitted by: Akshar Gajjar