CMPT 370 Group Project meeting minutes

|  |  |
| --- | --- |
| Location: | CMPT 370 Discord, group9-voice |
| Date: | 22/09/2020 |
| Time: | 4:45 pm |
| Attendees: | Devin Ramaswami, Akshar Gajjar, Ben Fehr, Yee Jing Shin, Travis Baldwin, Kawser Wazed Nafi |
| Chair: | Akshar Gajjar |

# Agenda items

1. Milestone 1 submission requirements.
2. Work delegation.
3. Update group and discuss possible API usage.

# Item #1

**Discussion:**

Reviewed the sections of the 1st milestone as a group.

Decided that Milestone 1 should largely be finished by 29/09/2020 so that only last-minute editing and revisions should be made past that point.

# Item #2

**Discussion:**

Decided that the requirement document would be broken up by section and a leader would be assigned to that section. Their job will be to organize and manage their assigned section. They are not expected to/should not be the only contributor to their section.

On 26/09/2020 at 3:30 pm the group will meet and on decide what to keep and discard in each section

Requirement document section assignment

* Product Description: Akshar Gajjar
* List of Requirements: Devin Ramaswami
* List of Actors, Scenarios, and Use Cases: Yee Jing Shin
* UML Standard Diagrams: Travis Baldwin

# Item #3

**Discussion:**

Akshar suggested utilizing the PLAID API to retrieve the banking information

PLAID API allows a trial account with the ability to connect up to 5 bank accounts and check account balance, also allows users to test it in a sand box. It can also connect to the top 4 Canadian banks RBC, Scotia, TD, and CIBC.

Akshar will set up the free PLAID API sandbox on his own and during the meeting on 26/09/2020 the group will look at its functionality together

| Action items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- |
| Test the PLAID API  sandbox | Akshar Gajjar | 26/09/2020 | Ongoing |
| Create rough drafts/list ideas for Milestone 1 | Devin Ramaswami, Akshar Gajjar, Ben Fehr, Yee Jing Shin, Travis Baldwin | 26/09/2020 | Ongoing |
| Finish all major work on Milestone 1 | Devin Ramaswami, Akshar Gajjar, Ben Fehr, Yee Jing Shin, Travis Baldwin | 20/09/2020 | Ongoing |

Minutes Submitted by: Devin Ramaswami